# Phase 1: Planning & Requirements Finalization

- Finalize SRS / Feature List

  - Review and confirm the SRS we just wrote.

  - Ensure all features are included:

    - Frequency options (daily, weekly, every few days, specific days)

    - Start/end date and time

    - Proof types (text, photo, GitHub commit)

    - Accountability partner system

    - Notifications/reminders

  - Confirm UX design mockups (desktop and mobile).

- Prioritize MVP vs Optional Features

  - MVP: goal creation, frequency selection, summary preview, start/end dates, and reminders.

  - Optional: GitHub proof, notifications via email/push, accountability partner linking.

# Phase 2: Design

- UI/UX Design Mockups

  - Use the mockup we generated.

  - Include:

    - Frequency dropdown/radios

    - Pill buttons for weekdays

    - Custom interval input

    - Date/time pickers

    - Dynamic summary preview

- Database Design

  - Define schema (Prisma or equivalent).

  - Tables/models:

    - Users

    - Goals

    - Proofs

    - Reminders/notifications

    - Optional: GitHub token store

- API / Backend Planning

  - Define API endpoints:

    - User registration/login

    - Goal CRUD (Create, Read, Update, Delete)

    - Proof submission / verification

    - Notifications / reminders

    - GitHub integration (OAuth, commits fetch)

# Phase 3: Backend Development

- Set Up Backend Framework

  - Use Node.js/Next.js API routes or a separate FastAPI/Node service.

  - Integrate Prisma with PostgreSQL.

- User Authentication

  - Registration, login, logout.

  - Password hashing (bcrypt or equivalent).

  - JWT or session-based auth.

- Goal CRUD Endpoints

  - Implement creation, editing, deletion, and fetching.

  - Validate frequency logic: daily, weekly, every X days, specific days.

  - Validate start/end dates and times.

- Proof Handling

  - Text/photo proof: upload and store securely.

  - GitHub proof: implement OAuth flow and commit fetching.

    - Store access tokens securely (encrypted).

    - Validate commit frequency according to goal.

- Reminders / Notifications

  - Optional: in-app, email, or push notifications.

  - Backend cron jobs / serverless functions to check goals due today and send reminders.

# Phase 4: Frontend Development

- Set Up Frontend

  - Next.js + TypeScript.

  - Responsive design for desktop and mobile.

  - Tailwind CSS (or equivalent) for modern UI.

- Goal Creation Form

  - Frequency selection with dropdown/radios.

  - Weekday pills toggle.

  - Custom interval numeric input.

  - Start/end date and time pickers.

  - Dynamic summary preview.

- Goal List & Dashboard

  - Show current goals with:

    - Progress indicators (streaks, completion percentage)

    - Next scheduled goal occurrence

    - Proof status

- GitHub Integration UI

  - Connect account button.

  - Repo selection dropdown.

  - Display commit streaks.

# Phase 5: Logic & Algorithms

- Goal Due Checker

  - Algorithm to check if a goal is due today:

    - Check frequency type

    - Check specific weekdays or custom interval

    - Check start/end dates

    - Check optional time window

  - Output: ✅ goal due, ❌ not due, ⚠ missed (for accountability)

- Streak & Progress Tracking

  - Maintain streak count per goal.

  - Reset streak if goal is missed.

  - Update progress in database.

- Notifications Trigger

  - Based on due goals and optional start/end times.

# Phase 6: Testing

- Unit Tests

  - Backend endpoints

  - Frequency calculation logic

  - Proof validation

- Integration Tests

  - Frontend + backend flows: goal creation, GitHub connection, reminders

- UI/UX Testing

  - Test on desktop and mobile

  - Validate that dynamic summary and pill toggles work as expected

- Beta Testing

  - Test with a small group of users

  - Collect feedback on clarity of frequency options, time input, and reminders

# Phase 7: Deployment

- Prepare Production Environment

  - Vercel for frontend / Next.js API routes

  - PostgreSQL database hosted (Supabase, Railway, or AWS RDS)

  - GitHub OAuth credentials in environment variables

- Security & Optimization

  - HTTPS everywhere

  - Encrypt sensitive data (passwords, OAuth tokens)

  - Optimize API queries and frontend bundle

- Launch

  - Deploy frontend + backend

  - Run database migrations

  - Test live environment

- Post-launch Monitoring

  - Error tracking (Sentry or equivalent)

  - Performance monitoring

  - User feedback collection

# Phase 8: Optional Enhancements (Post-MVP)

- Gamification

  - Badges, streak milestones, leaderboards

- Reminders

  - Push notifications

  - Daily/weekly digest emails

- Analytics

  - Graphs of goal completion streaks

  - Visualize GitHub contributions like a heatmap

- Social Features

  - Share progress with friends

  - Accountability groups